ClubSphere - Student Club and Event Management Platform

Problem Statement:

A university has 46 student clubs that run about 320 events a year. Event approvals move through

faculty coordinators, the Dean's office and the security desk on paper, and budgets are tracked in

personal notebooks. Twice last year two clubs booked the same auditorium for the same evening.

The Dean of Student Affairs wants a platform for event proposals, approvals, venue booking,

budget tracking and participation certificates. Club leaders change every year, and the student

developers who volunteered to build it will graduate in 9 months, so the project must finish and

hand over within that window. (With Proper Justification)

Given Project Data (use these figures - do not invent your own):

● Product backlog: 96 story points. Team velocity over the first three sprints (2 weeks each): 11,

14, 13 points. Estimate the number of sprints needed for the remaining work using the average

velocity.

● Venue conflicts last year: 17. Approval time from proposal to final approval: average 11 days;

target is 3 days. Compute the percentage reduction in approval time required and the number

of conflicts per event.

● Budget: ₹2.4 lakh for hosting and tools for 3 years; ₹0 for developers (volunteer students).

Objectives

● Requirements Engineering: Elicit requirements from club leaders, faculty coordinators,

Dean's office, security desk through interviews and analysis of the existing forms and

spreadsheets; write 11 functional and 6 non-functional requirements covering availability,

auditability and usability, attach a measurable target to every NFR, and prioritise with

MoSCoW.

● Software Design & UML: Produce use case, class, sequence (for 'propose an event and get it

approved') and activity diagrams, plus a state diagram for the event proposal; explain how you

kept approval workflow and venue booking loosely coupled and each module cohesive.

● Testing & Quality Assurance: Design boundary value tests for the event budget and

attendee-count fields, equivalence classes and a decision table for venue clash and

approval-level rules, and compute defect density and defect removal efficiency (DRE) from

your test log.

● Estimation: Use the velocity data to forecast completion and compare it with the 9-month

window. Show every formula and intermediate step, state your assumptions, and explain why

the result is an estimate and not a promise.

● Scope Management: Build and prioritise a product backlog; mark which items must be

complete before the developers graduate.

● Risk Management: Treat developer graduation and yearly leadership change as risks;

propose responses such as documentation and a maintenance owner.

Outcomes

● A complete IEEE 830-style SRS in which every NFR (availability, auditability and usability)

is measurable - no 'the system shall be fast'.

● A UML package whose use case, class, sequence and state diagrams are consistent with one

another, with a written cohesion and coupling justification.

● A velocity-based forecast with a clear verdict on the 9-month window.

● A Scrum setup with realistic role assignments.

● Systematically derived test cases, with DRE and defect-density figures, that would catch

errors in venue clash and approval-level rules.

Deliverables

● SRS Document - Scope, FRs, measurable NFRs, constraints, MoSCoW priorities and a

traceability matrix linking every FR to a test case.

● UML Package - Use case, class, sequence ('propose an event and get it approved'), activity

and state (event proposal) diagrams, internally consistent.

● Project Plan - WBS, network diagram with critical path, Gantt chart with milestones and

resource allocation.

● Release Forecast - Velocity analysis and forecast chart.

● Test Plan & Evidence - Test cases, BVA and decision tables for venue clash and

approval-level rules, defect log, DRE and defect-density calculation.

● Risk Register & Closure Note - Probability-impact matrix, exposure-ranked risks with

RMMM for the top three, and a lessons-learned page.